Clemson Industrial Engineering Capstone Design Project

Healthy Body Vitamins – City, State

| GENERAL PROJECT INFORMATION |  |  |  |  |
| --- | --- | --- | --- | --- |
| PROJECT NAME | HBV Warehouse Design |  |  |  |
| PROJECT SPONSOR(S) | Jeff Messer |  |  |  |
| TEAM LEADER | Caine Wilson |  |  |  |
| EXPECTED START DATE | 6/9/22 |  |  |  |
| EXPECTED COMPLETION DATE | 8/1/22 |  |  |  |
| DESCRIBE THE PROBLEM OR ISSUE, OBJECTIVE, GOALS/METRICS, AND DELIVERABLES OF THIS PROJECT |  |  |  |  |
| PROBLEM OR ISSUE | Design new warehouse for all Healthy Body Vitamins facilities and production for the next 5 years |  |  |  |
| OBJECTIVE | Design a new facility that allows for effective integration of material handling, storage, and product flow to meet the future needs of HBV and that includes manufacturing space for Vital Brand TM. |  |  |  |
| METRICS | Size of warehouse, Cost, Production speed, Flow efficiency, Staffing, Utilization, Speed of production |  |  |  |
| EXPECTED DELIVERABLES | Primary: Recommendation for facility layout and size Secondary: Area Model of Facility Tertiary: 3D Model of warehouse |  |  |  |
| DEFINE THE PROJECT SCOPE AND SCHEDULE |  |  |  |  |
| WITHIN SCOPE | Layout of new facility, recommendation on size and production lines |  |  |  |
| OUTSIDE OF SCOPE | An exact layout with shelves and machines laid out, |  |  |  |
| TENTATIVE SCHEDULE | KEY MILESTONE | START |  | COMPLETE |
|  | Form Project Team / Preliminary Review / Objective | 5/17/22 |  | 5/18/22 |
|  | Finalize Project Plan / Charter | 5/18/22 |  | 5/28/22 |
|  | Define Phase | 5/20/22 |  | 6/2/22 |
|  | Measurement Phase | 6/2/22 |  | 6/30/22 |
|  | Analysis Phase | 6/30/22 |  | 7/23/22 |
|  | Improvement Phase | 7/23/22 |  | 8/15/22 |
|  | Control Phase | After Semester |  | After Semester |
|  | Project Summary Report and Close Out | 7/30/22 |  | 8/2/22 |
| DEFINE THE PROJECT RESOURCES |  |  |  |  |
| PROJECT TEAM | Cain Wilson, John Wittgen, Brian Waterson, William Shehane |  |  |  |
| SUPPORT RESOURCES | Excel, Arena, Dr. Messer, Access to Project Data |  |  |  |
| SPECIAL NEEDS | Arena |  |  |  |
| DEFINE THE PROJECT BENEFITS AND CUSTOMERS |  |  |  |  |
| PROCESS OWNER | Healthy Body Vitamins |  |  |  |
| KEY STAKEHOLDERS | HBV Board Members |  |  |  |
| FINAL CUSTOMER | Healthy Body Vitamins |  |  |  |
| EXPECTED BENEFITS | New warehouse design proposal |  |  |  |
| PROJECT CONSTRAINTS AND ASSUMPTIONS |  |  |  |  |
| CONSTRAINTS | Lack of actual access to facility and team. Lack of time |  |  |  |
| ASSUMPTIONS | Assume 9ft wide dock door, Assume dock door height is the same as a trailer, Stacking limitation – 3 pallets high, Assumed delays between locations and operator timing, Define the speed of the forklift, No use of AGVs, Assume internally generated funds are added, borrowed funds from the company have a 12% internal inflation rate, Labor cost is $xx, Correct answer is based on output/cost, The area needed for a new production line also includes the amount of space needed for operators to work in as well, Lane size is XXX based on rack and equipment sizes, Max load of forklift exceeds the lifting requirements, no area needed for a shipping department, Picking is double route (no empty runs), Capital equipment can be stored in the lanes, Space for raw materials needed for equipment (fuel),No need for a maintenance department, all maintenance work is out-contracted, Totes fit onto full size pallets for Finished Goods and Shipping, X amount of totes can fit onto the desired pallet, Every forklift/ piece of capital is operated by one person, There is 4’ of space between doors |  |  |  |
| Prepared by: | Clemson University Industrial Engineering Senior Capstone Team # X | Date: | 6/7/22 |  |
| Company Sponsor Signature: |  | Team Leader Signature: | Caine Wilson |  |